GSICS GRWG SW SG Meeting Minutes, 2025-06-18, 1200-1315 UTC

Athanasios Boudouridis

Attendees:

Tsutomu Nagatsuma

Eun Jeong Cha

Christian Naylor

Jesse Andries

Hugh Evans

Ingmar Sandberg

Daehyeon Oh

Cong Huang

Athanasios Boudouridis

Manik Bali

James Spann

Agenda:

GRWG SWx Subgroup Membership

Brief Report on GSICS SWx SG – PRBEM joint web meeting

Work plan

Action Items

Next sub-group meeting

AOB

GRWG SWx Subgroup Membership

Eunjeong Cha (KMA) and Melanie Heil (ESA) have joined as new members.

Eunjeong Cha introduced herself. Leader of the Space Weather program at KMA. Meteorologist by profession.

Melanie Heil not present today.

Brief Report on GSICS SWx SG – PRBEM joint web meeting

Next meeting is planned within the next few weeks.

Nagatsuma-san briefly reports on the GSICS SWx SG – PRBEM joint web meeting.

Meeting was on April 15, 2025. Discussed two issues:

1. PRBEM resolution for updates of Data Analysis Procedures

Began at the last COSPAR meeting in Busan, South Korea. Discussed how to proceed as a joint collaborative activity. Someone on the PRBEM side to take the lead on this. Antoine Brunet (PRBEM member) to convene a meeting.

2. Use of PRBEM github for work of the GSICS Swx Sub-Group

No problem on the PRBEM side. Three repositories available.

Received email today by Antoine Brunet. Will set up telecom to discuss these.

Has website poll for the date of the next the GSICS SWx SG – PRBEM meeting.

Action for members: enter your availability if interested.

Work plan proposal (Hugh)

Work plan proposed last meeting by Hugh Evans and Piers Jiggens.

Nagatsuma-san described the various tasks.

Need to assign new members to some tasks of the work plan.

Need one member for task “Map data level definitions of GSICS members”.

Let Nagatsuma-san know if you know someone to lead this.

Need two members for task “Define Data Exchange services”, ideally one from ESA and one from NOAA.

James Spann will look for someone from NOAA to lead the “Define Data Exchange services” activity.

Hugh Evans suggests Melanie Heil from ESA, will talk to her first.

Nagatsuma-san asks the task leads to report any progress from last meeting.

Ingmar Sandberg: Juan Rodriguez will lead the cross-calibration procedure, but haven’t exchanged any emails yet. Nagatsuma-san will send an email to both.

Jesse Andries: No progress on the Identification of Ancillary Data. Need arises from the cross-calibration procedure. Jesse needs to cross check with other WMO metadata standards.

Hugh Evans: Examples of data needed can be spacecraft location, pitch angles, magnetic field coordinates, etc. Also results of cross-calibration such as instrument response functions. Suggests to phrase it better for the WMO community.

Nagatsuma-san reports on the Data Level Mapping (draft).

Asks members to check the draft and give comments.
For cross-calibration, proposes that: “Calibrated (WMO-L2)” data with ancillary data should be exchanged for producing “Derived (WMO-L3, L4)” product. Please provide comments.

Action Items

New list of 4 action items (removed old crossed items):

1. Work plan action item to assign members to different tasks.

2. Respond to the poll for the next PRBEM meeting date, if interested.

3. Members should check the Data Level Mapping draft and give comments. Also review which data is to be exchanged for cross-calibration.

4. Proposing application produced from multiple satellite data. Nagatsuma-san proposes to forward this action item to the Task Group on improving Data Access in CGMS/SWCG (proposed to close from GSICS GRWG). This item is related to the user.

Discussion on the last item.

Jesse Andries: Was the action to set up an application to give access to data from multiple satellites, and make use of the cross-calibration procedure?

Nagatsuma-san: It was to get some information on the objective of the cross-calibration.

Jesse clarifies that the action is to ask the Task Group on improving Data Access in CGMS/SWCG what is the demand for this application.

Nagatsuma-san agrees.

Next Meeting

Nagatsuma-san proposed that the next meeting be held on September 10, 2025, Wednesday same time (12 UTC).

James Spann: there is a UK Space Weather meeting on that week. Might pose a conflict.

Hugh Evans cannot make that date.

Jesse Andries: September 9 and 10 don’t work.

Nagatsuma-san proposes September 3rd instead. Date agreed.

AOB

Nagatsuma-san to Jesse Andries: You have introduced data levels from WMO document. Does this correspond to remote sensing info? If we want to update the document, where do we apply? Original document was edited in 2021.

Jesse needs to check which document he used, and what is the revision cycle for it. Expects it’s a document that needs to be approved by the end of 2026. A revision needs to be ready by the first quarter of 2026. Needs to check.

Nagatsuma-san thinks it is not mandatory to update the definition of the data level, but maybe optimize instead. Jesse comments the document was meant for Earth observation applications, not in-situ space-based observations. Will benefit from a clear explanation of how to interpret in-situ space-based measurements. We need to find where it should be addressed and how to be approved.

Meeting adjourned at 12:35 UTC.