GSICS GRWG SW SG Meeting Minutes, 2025-09-03, 1200-1230 UTC

Juan Rodriguez

Attendees:

Tsutomu Nagatsuma

Juan Rodriguez

Dimitrios Vassiliadis

James Spann

Christian Naylor

Athanasios Boudouridis

Agenda:

GRWG SWx Sub-group Membership

Brief Report on GSICS SWx SG – COSPAR/PRBEM joint web meeting

Work plan

Action Items

Next sub-group meeting

AOB

GRWG SWx Sub-group Membership

No discussion.

Brief Report on GSICS SWx SG – COSPAR/PRBEM joint web meeting

Meeting with Antoine Brunet (COSPAR/PRBEM) on 2025-07-01

Went well, we have several action items (email from A. Brunet on 2025-07-11)

NOAA (J. Rodriguez or A. Boudouridis) will take on AI1 on bowtie analysis.

Nagatsuma-san will ask Daehyeon Oh to take on AI2

AI3: There was a discussion about the question that underlay this.  J. Spann asked about use of L* in GEO-GEO comparisons.  J. Rodriguez described use of 1 hr local time or smaller separation for GOES cross-calibrations.  Cannot get a valid cross-calibration of GOES-East and -West from a long-term average.

Start working on other action items soon.

Work Plan

Remaining assignments:

Data level definitions: NOAA provided feedback.  Nagatsuma-san will remind others to provide feedback.

NOAA to help with data exchange?  D. Vassiliadis will take this on to assign someone to this.

Discuss progress at next subgroup meeting.

Action Items

1. Remaining assignments to work plan tasks (discussed above) - open

2. Closed

3. Review proposed data levels mapping (discussed above) - open

4. Closed

5. Action items related to revision of COSPAR/PRBEM Data Analysis Procedure (discussed above) - open

Next Meeting

Next meeting: November 13 (Thursday) - avoids Nov 11 holiday.  Nagatsuma-san will ask others if this is OK.  (5am / 7am in US)

Each lead on work plan will give update on progress.

AOB

None

Meeting adjourned at 12:30 UTC.